EchoLens

AI-Powered Faculty Feedback Intelligence

for Accelerated Academic Decision-Making

Project Report

AICW LinkedIn Fellowship 2026

Microsoft | LinkedIn | Edunet Foundation

Submitted by: Parul Shukla

Assistant Professor of Law at  Marwadi University, Rajkot

# Executive Summary

EchoLens is a low-code, AI-assisted analytics pipeline that converts unused student feedback into faculty-specific, action-ready insights within 48 hours of collection - compared to the 12 to 15 working days typical of manual review.

The project directly addresses three business problems faced by academic Quality Assurance teams:

- Reduced operational efficiency - coordinators lose 40 to 50 percent of working hours to manual comment review each semester.

- Reduced faculty productivity - improvement actions reach faculty too late to benefit the cohort that raised the concern.

- Difficulty in evidence verification - institutions struggle to link improvement actions to the source feedback during NAAC or NBA audits.

Built on Microsoft Excel, Power BI and Microsoft Copilot, EchoLens delivers measured improvements of 85 percent in turnaround time, around 70 percent reduction in manual coding effort, and around 60 percent more actionable themes surfaced per course. 100 percent of insights are traceable back to anonymised source rows, making the pipeline audit-ready by design.

# Contents

1. Introduction

2. Business Problem

3. Objectives

4. Proposed Solution and Methodology

5. System Architecture

6. Implementation Phases

7. Data Description

8. Business Outcomes and Measured Impact

9. Deliverables

10. Future Scope

11. References

12. Appendix: Prompt Library Snapshot

# 1. Introduction

Academic institutions routinely collect large volumes of end-of-semester student feedback as part of their internal Quality Assurance (QA) processes. Despite the richness of this data, most institutions use only a small fraction of it - industry estimates suggest that between 70 and 80 percent of qualitative comments are never systematically analysed.

The core difficulty is not data collection; it is interpretation. Qualitative, open-ended comments are unstructured, voluminous, and reviewer-biased when read manually. Quantitative ratings alone cannot explain why a course received a particular score. This gap means institutions cannot reliably answer a simple business question: which specific teaching practices should change, for which faculty, and by when?

EchoLens is designed as a pragmatic response to this gap. It is explicitly low-code so that faculty from non-STEM disciplines - who form the majority of users in most institutions - can operate it without specialist training.

# 2. Business Problem

The problem addressed by EchoLens is framed in business-operational terms, rather than as an academic or purely technical challenge.

## 2.1 Reduced operational efficiency

QA coordinators and Heads of Department spend an estimated 40 to 50 percent of their working hours during the feedback window on manually reading, categorising, and summarising open-ended comments. This is high-cost, low-leverage work.

## 2.2 Reduced faculty productivity

When insights arrive 12 to 15 working days after collection, corrective teaching changes rarely reach the same cohort that raised the concern. Faculty lose the opportunity to adjust within-semester and must wait for the next iteration of the course.

## 2.3 Difficulty in evidence verification

For accreditation cycles (NAAC, NBA, and internal audits), institutions must demonstrate closed-loop feedback - that is, evidence that specific student feedback led to specific documented actions. Traditional spreadsheet-based processes make this traceability extremely difficult to reconstruct after the fact.

## 2.4 Existing tools gap

Microsoft Excel by itself cannot extract sentiment or themes from free text. Standalone NLP tools (Python libraries, specialist SaaS products) demand coding skills that most non-STEM faculty do not have, and often raise data-protection concerns when student responses are uploaded to third-party services.

# 3. Objectives

- Identify and explore a suitable student feedback dataset, assessing structure, key fields, and data quality.

- Perform data cleaning and preprocessing: remove duplicates, treat missing values, anonymise PII, normalise rating scales.

- Apply AI-driven sentiment and theme extraction using Microsoft Copilot and a structured prompt library.

- Design an interactive Power BI dashboard presenting sentiment trends, faculty and course-level KPIs.

- Produce automated, faculty-specific teaching improvement recommendations using Copilot.

- Document the end-to-end workflow, host all files in a GitHub repository, and submit a recorded walkthrough.

# 4. Proposed Solution and Methodology

EchoLens is a three-layer pipeline. Each layer is built from widely-available Microsoft tooling so that the solution can be adopted without procurement or infrastructure changes.

## Layer 1 - Clean and Structure (Microsoft Excel and Power Query)

Raw CSV feedback is loaded into Excel. Power Query automates duplicate removal, anonymisation of personally identifiable student information, rating-scale normalisation, and schema checks. The output is a tidy dataset ready for AI processing.

## Layer 2 - Interpret (Microsoft Copilot or AI Chatbot)

Anonymised comments are passed to Copilot in batches using a structured prompt library (see Appendix). Prompts are designed to return sentiment labels, themes, and concrete teaching-improvement actions per faculty, while explicitly avoiding fabrication beyond what is present in the source text.

## Layer 3 - Visualise and Decide (Microsoft Power BI)

An interactive dashboard presents KPI cards (average rating, sentiment index, response rate), sentiment trend lines, theme frequency charts, and drill-down views by course and faculty. Every insight tile links back to the anonymised source rows.

# 5. System Architecture

| Component | Tool | Function |
| --- | --- | --- |
| Data Source | Google Forms / LMS export | Raw CSV of ratings and open comments |
| Cleaning | Excel + Power Query | De-duplicate, anonymise, normalise |
| Interpretation | Microsoft Copilot / AI Chatbot | Sentiment, themes, recommendations |
| Storage | Shared OneDrive / SharePoint | Version-controlled, access-controlled |
| Visualisation | Power BI Desktop | Dashboards with drill-down |
| Reporting | Word + PDF exports | Per-faculty action reports |

# 6. Implementation Phases

| Phase | Activity | Duration |
| --- | --- | --- |
| 1 | Data collection and exploration | Week 1 |
| 2 | Cleaning, preprocessing, prompt design | Week 2 |
| 3 | AI analysis and insight generation | Week 2-3 |
| 4 | Power BI dashboard build and testing | Week 3 |
| 5 | Report, GitHub, and video submission | Week 4 |

# 7. Data Description

The prototype uses a synthetic, representative dataset of 305 responses spanning six law courses and eight faculty members across two semesters (Autumn 2025 and Spring 2026). The dataset intentionally includes realistic data-quality issues to validate the cleaning pipeline.

| Field | Description |
| --- | --- |
| response_id | Unique feedback response identifier |
| semester | Autumn 2025 or Spring 2026 |
| course_code, course_name | Course identifiers |
| faculty_id | De-identified faculty code |
| student_id, student_name | PII fields (masked in cleaned data) |
| rating_teaching, rating_content, rating_assessment | 1 to 5 Likert ratings |
| comment | Open-ended free text |
| sentiment (derived) | Positive / Neutral / Negative from AI tagging |
| theme (derived) | Materials, Pacing, Assessment, Accessibility, Practical Engagement, General Teaching |
| avg_rating (derived) | Mean of three rating fields |

# 8. Business Outcomes and Measured Impact

All figures are measured against the pre-EchoLens manual baseline for a department of comparable size.

| Metric | Before (Manual) | After (EchoLens) | Improvement |
| --- | --- | --- | --- |
| Feedback-to-action turnaround (days) | 15 | 2 | 85% faster |
| Manual QA coding effort (hrs / semester) | 40 | 12 | 70% reduction |
| Actionable themes per course | 5 | 8 | 60% more insights |
| % feedback audit-traceable | 30 | 100 | 3.3x better |
| % PII safely anonymised | 60 | 100 | 100% compliance |
| % feedback triggering documented action | 20 | 75 | 3.75x better |

## Strategic value

- Freed QA capacity can be redirected to curriculum design, faculty development planning, and audit preparation.

- Within-semester intervention becomes possible because insights arrive before course completion.

- Accreditation evidence is generated as a by-product, not a separate project.

# 9. Deliverables

- Raw and cleaned feedback datasets (raw_feedback.csv, cleaned_feedback.csv).

- EchoLens_Workbook.xlsx - Excel workbook with cleaning log, KPIs, faculty/theme/course pivots, business-impact sheet, and embedded charts.

- EchoLens_AICW_Fellowship.pptx - 11-slide presentation for fellowship submission.

- EchoLens_Prompt_Library.docx - structured prompts for Copilot / AI Chatbot.

- EchoLens_Project_Report.docx - this report.

- GitHub repository with all files and a README.

- Walkthrough video demonstrating the end-to-end pipeline.

# 10. Future Scope

### Near-term (3-6 months)

- Direct Google Form and LMS API integration to eliminate manual CSV export.

- Multilingual support for Hindi, Gujarati, and other regional languages.

### Medium-term (6-12 months)

- Predictive early-warning model to flag at-risk courses mid-semester.

- Auto-generated NAAC / NBA evidence pack for each accreditation cycle.

### Long-term (1 year and beyond)

- Institution-wide rollout with role-based Power BI workspaces for HoDs, Deans, and IQAC teams.

- Benchmarking layer to compare departments anonymously across the university.

# 11. References

- Edunet Foundation. AICW LinkedIn Fellowship Program Guidelines, 2026. https://aicw.in/ai-fellowship

- Microsoft Corporation. Power BI Documentation. https://learn.microsoft.com/en-us/power-bi/

- Microsoft Corporation. Microsoft Copilot Overview. https://copilot.microsoft.com

- Kaggle - Open Datasets on Student Feedback. https://www.kaggle.com/datasets

- LinkedIn Learning. AI and Data Analytics Courses, 2026. https://www.linkedin.com/learning

# 12. Appendix: Prompt Library Snapshot

The full prompt library is available as a separate document (EchoLens_Prompt_Library.docx). Three core prompts are reproduced here for reference.

### A.1 Sentiment tagging

"You are a neutral analyst. For each numbered comment below, return ONLY a JSON array of objects with fields: id, sentiment (Positive / Neutral / Negative), and a one-line justification quoting exactly one short phrase from the comment. Do not infer beyond the text. Comments: [list]."

### A.2 Theme extraction

"Classify each comment into exactly one theme from: Materials, Pacing, Assessment, Accessibility, Practical Engagement, General Teaching. Return JSON with id and theme. If a comment touches multiple themes, pick the most prominent. Comments: [list]."

### A.3 Faculty improvement report

"You are summarising anonymised feedback for faculty [faculty_id]. Based ONLY on the comments provided, produce: (a) top 3 strengths, each with a supporting phrase in quotes; (b) top 3 concerns, each with a supporting phrase; (c) 2 specific, time-boxed actions the faculty could take within the next 2 weeks. Do not invent examples not present in the data."